Contents

[Project Vision 4](#_Toc517021646)

[Introduction 4](#_Toc517021647)

[Positioning 5](#_Toc517021648)

[Problem Statement 5](#_Toc517021649)

[Product Position Statement 5](#_Toc517021650)

[Stakeholder Descriptions 6](#_Toc517021651)

[Stakeholder Summary 6](#_Toc517021652)

[User Environment 7](#_Toc517021653)

[Example Scenario 1: The On-Prem Password Manager company 7](#_Toc517021654)

[Example Scenario 2: The database company 7](#_Toc517021655)

[Example Scenario 3: The Video Game company 7](#_Toc517021656)

[Product Overview 8](#_Toc517021657)

[Needs and Features (Functional requirements) 8](#_Toc517021658)

[Other Product Requirements (Non-functional requirements) 9](#_Toc517021659)

[Business Justification for Functional and Non-functional Requirements 10](#_Toc517021660)

[Justification of ordering of requirements 11](#_Toc517021661)

[Requirement Model 12](#_Toc517021662)

[Use Case Model 12](#_Toc517021663)

[Short Use Case Descriptions - In Table Form 13](#_Toc517021664)

[Actor Key 13](#_Toc517021665)

[Domain model 14](#_Toc517021666)

[Discussion regarding domain model 15](#_Toc517021667)

[Does the analysis of non-functional requirements demonstrate an ability to identify, quantify, prioritise, and communicate required system qualities? (LO2) 15](#_Toc517021668)

[Discussion regarding CCRD 15](#_Toc517021669)

[Architecture Proposal 16](#_Toc517021670)

[Purpose 16](#_Toc517021671)

[Architectural Goals and Philosophy 16](#_Toc517021672)

[Assumptions and Dependencies 17](#_Toc517021673)

[Architecturally Significant Requirements 18](#_Toc517021674)

[Decisions, Constraints, and Justifications 19](#_Toc517021675)

[Architectural Mechanisms 21](#_Toc517021676)

[Architectural Mechanism 1 - Distributed Consistent Log 21](#_Toc517021677)

[Architectural Mechanism 2 - Fault Tolerance 21](#_Toc517021678)

[Architectural Mechanism 3 - Network Communication 21](#_Toc517021679)

[Architectural Mechanism 4 - Security 21](#_Toc517021680)

[Architectural Mechanism 5 - API Based Integration 21](#_Toc517021681)

[Architectural Mechanism 6 - High Quality Code 21](#_Toc517021682)

[Layers or Architectural Framework 22](#_Toc517021683)

[Architectural Views 24](#_Toc517021684)

[Use case view 24](#_Toc517021685)

[Logical view 24](#_Toc517021686)

[Physical view 24](#_Toc517021687)

[Risk List 26](#_Toc517021688)

[Generic Project Risk List 26](#_Toc517021689)

[Project Specific Risk List 28](#_Toc517021690)

[Master Test Plan 30](#_Toc517021691)

[Testing Strategy 30](#_Toc517021692)

[Test Driven Development (TDD) 30](#_Toc517021693)

[Unit testing (UT) 30](#_Toc517021694)

[Integration Testing (IT) 30](#_Toc517021695)

[Code review (CR) 30](#_Toc517021696)

[Prototype (PT) 30](#_Toc517021697)

[Demo (DM) 30](#_Toc517021698)

[Developer Evidence (DE) 30](#_Toc517021699)

[Tests to be Conducted 31](#_Toc517021700)

[Test Results 34](#_Toc517021701)

[Test 1 - Can Read/Write to Debug Log 34](#_Toc517021702)

[Test 2 - Can Read/Write to Distributed Log 36](#_Toc517021703)

[Test 3 - Can Send and Receive Messages from Other Nodes 38](#_Toc517021704)

[Test 4 - Can Communicate Using Encrypted Messages 39](#_Toc517021705)

[Test 5 - Node authenticates using zero knowledge password proof 42](#_Toc517021706)

[Test 6 - Does Library Call UAS Start/Stop 44](#_Toc517021707)

[Test 7 - Can Hold Successful Election 46](#_Toc517021708)

[Test 8 - Bring Node Log Up to Date 48](#_Toc517021709)

[Test 9 - Falls to Follower When Detecting Newer Leader 50](#_Toc517021710)

[Test 10 - Can Maintain Service During Node Failure/Loss 52](#_Toc517021711)

[Test 11 - Can Recover from Node Failure/Loss 54](#_Toc517021712)

[Test 12 - Consensus Between Distributed Systems 56](#_Toc517021713)

[Test 13 - Fault Tolerant Distributed Service 57](#_Toc517021714)

[Test 14 - Security - All comms encrypted 58](#_Toc517021715)

[Test 15 - Privacy - Joining Securely to Cluster 59](#_Toc517021716)

[Test 16 - Cross Platform - Dev. language 60](#_Toc517021717)

[Test 17 - Mitigate project abandonment 62](#_Toc517021718)

[Test 18 - Compatibility - Dev. language popularity 64](#_Toc517021719)

[Test 19 - Troubleshooting - Logging 66](#_Toc517021720)

[Test 20 - Reliability 68](#_Toc517021721)

[Test 21 - Minimal overhead/impact to service performance 69](#_Toc517021722)

[Test 22 - Usability - Minimalistic public interface 71](#_Toc517021723)

[Test 23 - Availability - Can run locally and over internet 73](#_Toc517021724)

[Test 24 - Confirm library is one-click integratable from Nuget 75](#_Toc517021725)

# Project Vision

## Introduction

In today’s modern world computing is becoming more fundamental to everything we do, and with that comes a focus on creating highly available and distributed services. With high availability services, many computers work together to make a service achieve the greatest uptime possible, this includes being fault-tolerant to various outage scenarios. Consensus algorithms are a foundational part of building these systems.

Consensus algorithm work by ensuring all nodes in a cluster are in agreeance on the current state of the service and continues uptime of the service during node failure or network link failures between the nodes.

The vision for this project is to create and publish a fully featured implementation of a Consensus Algorithm as an open source code library which would allow for application developers to implement consensus/fault-tolerance into their services as easily as possible.

The benefit to an implementing company could be twofold; firstly, solving the problem of increasing uptime of a critical service, and secondly by taking advantage of consensus distributed consistent log feature they can maintain service uptime whilst offloading server computation to the end user devices, directly saving hosting costs for the company.

*Create a fully featured open source code library to allow the most amount of developers access to adding consensus features as easily as possible to their projects*

## Positioning

### Problem Statement

Consumer driven requirements for always available services has pushed companies to eliminate any downtime from their offerings. These downtimes impact user experience as well as trust in their platform.

When consumers have poor experiences and lose trust in a service they may consider alternatives solutions for their needs. This impacts the growth of a company, as well as their ability to extract the financial benefits of scale from having a large user base.

Companies which minimise or eliminate any impact from downtime for their end users may better compete in the marketplace for their services.

### Product Position Statement

Our proposed project targets developers who are responsible for implementing services which require high uptime. This open source library aims to fill the market position of a consensus algorithm which focuses on ease of integration and which is written in the language the developer is most likely to be using.

The benefits to a company would include reducing overall product development time, reducing the total cost of developing a highly available service, and by reducing the need/costs for consensus specialists to implement the desired feature. Reducing these costs will also lower the barrier for entry for companies which previously could not have reasonably implemented this.

Driving down development overhead costs can not only improve a company’s competitiveness in their market and allow them to capture the cost of unnecessary expenditure, the reduction of development time can also reduce the financial risk that companies accept during their projects which implement this technical feature.

## Stakeholder Descriptions

### Stakeholder Summary

|  |  |  |
| --- | --- | --- |
| **Name** | **Description** | **Responsibility** |
| **Project Team** | Our team; functioning as developers, as well as project sponsors and management | * Ensuring system is maintainable * Ensuring market demand * Ensuring features are working as desired * Ensuring system is reasonably secure * Monitoring of project development progress Investing their time into development |
| **Team Leader/CTO** | The individual who is responsible for selecting and assessing technologies that may be beneficial for inclusion into their services | * Assess the amount of time and cost of implementation of this library as their feature * Confirmation of the benefits of the library matching the business requirements * Comparison of alternative solutions for their requirements * Proposing library as solution for their requirements to project sponsor * Managing the project of implementation |
| **Project Sponsor** | The individual who has requested the inclusion of the feature into their service, and provide the financing for implementation | * Assess the proposal by the Team Leader/CTO in the context of cost to benefit to the company and realization of benefits * Responsible to the business for the success of the project and reasonable use of expenditure * Responsible for sponsoring the resolution of the business case |
| **Developer - Consensus Specialist** | The individual in the Project Team whose responsibility is to learn | * Responsible for the intimate knowledge of the library * Responsible for technical practical knowledge to understand consensus algorithm and implementation * Liaising as the specialist consult inside the Project Team for practical implementation of the library into the service |
| **Developer** | The individuals responsible for the integration of the library into their service | * Understanding their existing service such that they can liaise with the Consensus Specialist to plan how to implement * Implementing the feature into their service |
| **End user** | The end users who is pressuring the company for highly available service | * Not applicable |

## User Environment

As the reliance on always available services grows, there becomes more companies and individuals who rely on their services having high uptime. These companies have sometimes many thousands of users relying on the availability of their services to perform important roles in their lives.

Some examples of the users would be:

* Companies who offload server session to customers, such as multiplayer games.
* Companies offering As A Service (aaS) products needing high uptime
* Companies who want to add high reliability to their services
* Database programmers

### Example Scenario 1: The On-Prem Password Manager company

This company produces a Linux .NET core web server that their business clients run on premises, this server is a Password Manager for all of their employee’s company logins details and supplier logins in. Their biggest customer, a 1000 seat enterprise, has complained of the risk of reliability in this password web server and would like to mitigate the risk of failure of the server as it would stop hundreds of people from conducting their daily duties. They suggested that they were interested in a more reliable solution which mirrors itself between sites to maintain its uptime, is transaction safe, and importantly never loses data or returns incorrect results. On-Prem Password Manager is looking to implement a consensus algorithm at the web server level, and then allow its customers to install multiple instances to achieve this higher level of reliability.

### Example Scenario 2: The database company

Consensus algorithms are complicated, and databases are a critical part of almost all web services. In order to bring consensus to the masses, a database company is looking to implement clustering at the transaction log level between multiple instances of their database. This would allow web servers to failover to other nodes in the cluster if one fails. The job of the developers is greatly simplified as they only need to write heartbeat checks to their database, and upon failure select another node in the cluster.

### Example Scenario 3: The Video Game company

There is a video game company who runs a popular multiplayer turn-based strategy mobile game, many thousands of players are playing at any one time. Analysing their company costs, hosting costs accounts for around 40% of yearly expenditure, which is second only to staff costs. Each game server hosts up to 10 players at a time, meaning the company needs scale up to run hundreds and potentially thousands of these servers during peak playing times. The idea came up about offloading running the server onto one of the players playing in each game, however it was shot down due to the ability for players to leave at any moment causing bad experiences for the other players in the servers. They’ve now had the bright idea to employ a consensus algorithm which synchronises game state among their players, so if someone leaves, the game server starts running on another player. This will dramatically cut hosting costs, while not impacting uptime for the players.

## Product Overview

### Needs and Features (Functional requirements)

Priority scale is between 1 and 12, with 1 being the most important

|  |  |  |  |
| --- | --- | --- | --- |
| **Need** | **Priority** | **Features** | **Planned Release** |
| Consensus between distributed systems | **1** | Replicated log, with consensus algorithm | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Fault tolerant distributed service | **2** | Consensus algorithm allows for a fault tolerant distributed system | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Improved reliability of existing service | **3** | System is fault tolerance, so it will improve reliability | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Complete proven reliability | **4** | Based on proven algorithm | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Minimal additional surface area for failure | **5** | Complete coverage unit testing | Version 1.0 |
| Cross Platform | **6** | Targeting .NET standard framework | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Mitigate project abandonment | **7** | Licensing allow for profit | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Minimal overhead/impact to service performance | **8** | Equivalent to leading consensus algorithm, Paxos in performance | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Minimal resource usage | **9** | Consensus Log compaction | Version 1.0 |
| Ability to attempt to designate a node to run the UAS | **10** | Add method to API to allow for attempting to become leader of the cluster, so as to start UAS | Version 1.0 |
| Upgrade path | **11** | Versioning built in, backwards compatibility minor releases and single major | Final |

### 

### Other Product Requirements (Non-functional requirements)

Priority scale is between 1 and 14, with 1 being the most important

|  |  |  |  |
| --- | --- | --- | --- |
| **Requirements** | **Solution** | **Priority** | **Planned Release** |
| Reliability | Full coverage unit testing | **1** | Final |
| Usability | Designed to be as simple as possible to integrate.  Released as Nuget package | **2** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/)  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Documentation | Full coverage documentation for algorithm and API | **3** | Final |
| Quality | Full coverage unit testing  Strict adherence to style guide | **4** | Final  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Performance | Matches Paxos in performance of consensus  Own thread with ASYNC/non-blocking operations  Performance analysis | **5** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/)  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/)  Version 1.0 |
| Compatibility | Written in .NET the second most popular language  Minimal dependencies  Written in .NET standard, cross platform  Designed to be as simple as possible to port languages | **6** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/)  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/)  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/)  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Availability | Can be run between servers locally or across Internet | **7** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Security | Network level authentication | **8** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Privacy | Security measures to join cluster | **9** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Scalability | Dynamic cluster membership, horizontal scaling | **10** | Version 1.0 |
| Testability | Open source code, unit tests provided | **11** | Final |
| Extendability | Open source code | **12** | Final |
| Auditability | Open source code  Logging | **13** | Final  [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |
| Troubleshooting | Verbose logging | **14** | [Prototype](https://bitbucket.org/teamdecided/raftprototype/src/master/) |

### Business Justification for Functional and Non-functional Requirements

First and foremost, the most important feature of this project is increasing the reliability of a User Application Service by maintaining a replicated log; hence the top 5 functional requirements link directly to this. Not only does the desired system require to spread a replicated log amongst nodes, it also needs to be fault tolerant in the case of failure of a minority of nodes and manage the start/stop of a UAS in cases where only one instance should run. An unconventional part of reliability is usability, therefore there is a focus on the design of the usability of the library to ideally eliminate issues to reliability caused during implementation. To reinforce usability for the product, there will also be complete documentation available.

Companies looking to run this software may look to do so on any operating systems (e.g. Windows, Linux and mobile), so it’s important that the code is written in a way that allows for this portability. To implement this, the project will be written in the [.NET Standard Framework](https://msdnshared.blob.core.windows.net/media/2016/09/dotnet-tomorrow.png), which allows portability over all platforms .NET is able to run on.

Part of the benefit of releasing all of the code for this project as open source is that the business risk of project abandonment by ourselves could be picked up by the client, or even a potential open source community. This would enable security updates, bug fixes, and new features to continually be added to the project; and the licensing the project is released under allows for companies to profit from the code.

A fact of implementing a consensus under the hood of a service is that there will always be some overhead; the consensus algorithm being implemented has the same performance as the more popular/complicated and error prone Paxos algorithm. So, using Raft gives us all of the benefits, without the understandability/usability downsides of Paxos. This minimal performance overhead allows companies implementing the library to not suffer from unreasonable latency overhead while waiting for servers to reach consensus, which would’ve caused a direct impact to their user experience. With careful design, and appropriate performance analysis, it’s even be possible to for this library to be used in a real time 30-60 tick game.

As a single instance of the User Application Server (UAS) runs at a time it is important to the user experience that the most ideal node in terms of latency, or hardware performance runs the UAS. Although we’ve removed implementing this feature ourselves from our own scope, we are adding the ability for the user of our library to pick which node runs the UAS. They are able to implement their own fitness calculations, with flap detections for flaky nodes and such if they’d like.

As companies require always on services, an important part is that the consensus library also include backwards compatibility, so allow for rolling software updates through the nodes in a cluster. This allows for the updating of UAS without causing service downtime to the service, avoiding any customer impact.

Security and privacy are also both highly important since these nodes will connect across the network, in a modern-day service there is an expectation of a duty of care to users for the protection of their potentially sensitive information or data.

Part of the ease of code maintainability is facilitating the recreation of any possible bugs in the library; as such, to enable the troubleshooting of this the library will output at multiple debugging levels based on desired configuration.

Implementing scalability in the cluster by enabling the dynamic adding and removing of nodes allows the integration of this library with the horizontal scalability necessary for modern infrastructure design.

### Justification of ordering of requirements


The library being quite atomic in nature (i.e. it either works or it doesn’t when ready for integration) has impacted the ordering of the requirements priorities. They have primarily been focused on functionality first before the extra “nice to haves”, so that the product can get out the door as fast as possible, while never compromising on the reliability. For example, Security is absolutely necessary in a production release of this library as it may be conducted over the Internet (and other publicly known vulnerabilities are exploited in similar software, discussed elsewhere in this document), however it’s technically not required to have a running consensus algorithm.

## 

# Requirement Model

## Use Case Model

After investigation of the requirements the following [Use Case diagram](https://cdn.discordapp.com/attachments/418342556800385048/457780209610129410/unknown.png) has been developed to outlining the initial set of interactions required

.

## Short Use Case Descriptions - In Table Form

### Actor Key

UAS = User Application Server

Dev = Developer

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Use Case Name** | **Precondition** | **Actor** | **Need** | **Do Something** | **Basic Intent/Goal** |
| Join Cluster | Has information about the cluster | UAS | Join the cluster | Join Cluster | Become a member of the cluster |
| Receive Committed Entries | The current node has joined the cluster | UAS | Bring itself up to date | Receive Committed Entries | Can maintain consensus |
| Receive Notice of Entry Commit | The current node has attempted to append an entry | UAS | To know if the message they requested to be committed, was committed | Receive Notice of Entry Commit | So that they may update the running UAS state |
| Append Entry | The current node should be running a UAS | UAS | To add a message into the distributed log and have it protected by consensus | Append Entry | Message gets committed into the consensus |
| Start UAS | The current node was previously not running the UAS | UAS | To be notified when they need to start running the UAS | Start UAS | They may go ahead and start up their UAS to provide services |
| Stop UAS | The current node was previously running the UAS | UAS | To be notified when they need to stop running the UAS | Stop UAS | They stop acting as a UAS and providing service |
| Attempt to Run UAS | The current node currently doesn’t run UAS | UAS | Attempt to designate a specific node to run the UAS | Attempt to Run UAS | The identified nodes will try to become leader and hence be responsible for running the UAS |
| Read Log | The current node has joined the cluster | UAS | Read log entries that have been committed | Read Entry Value | Can reference the committed data |
| Read Logs | At least 1 node has been instantiated | Dev | Understand what the underlying consensus algorithm is doing, perhaps tracking a bug | Read Logs | Understand what the underlying consensus algorithm is doing |

### 

## Domain model

#### 

https://cdn.discordapp.com/attachments/418342556800385048/457782561985527818/unknown.png

### Discussion regarding domain model

We’ve found this is easiest to explain using an example of a distributed multiplayer game running a which is in a server/client setup. In this example the server is also running on one of the clients. In that example, the UAC would be the game client which the player’s would be interacting with, and UAS would be the game server all the game clients are talking back to. Our library would be integrated into the UAS.

Reading from the top left of the diagram it’s shown how the UAC (i.e. game clients) talk to the active UAS (i.e. game server) in the Cluster Application Servers(CAS). Then it’s shown how the CAS is made up of UASs. It’s the library which links these UACs together into a cluster, and the UACs simply talk to whomever is the ‘leader’ UAS in the CAS. The UAC can simple just try each of the IPs in the CAS until they find the leader who responds, this cuts down on the complexity in the UAC software.

Next, the UAS uses the Consensus API to talk to its internal Consensus Node. This consensus node is the part that handles cluster operations, and part of that is instructing the UAS to let it know when it should and shouldn’t be running the active game server. The nodes all communicate to each other through messages which are sent and encrypted by the Networking Library. Consensus between the nodes is through a shared distributed log (DistributedLog) which the active UAS commits entries into, and the follower nodes are updated with. Each node stores information about the other nodes which are in the cluster with it. And each node does verbose logging for troubleshooting reasons.

### Does the analysis of non-functional requirements demonstrate an ability to identify, quantify, prioritise, and communicate required system qualities? (LO2)

This is the part of the document where the above would be analysed, however after discussing with Jim, he has confirmed that this is covered by our “Business Justification for Functional and Non-functional Requirements” section in the Project Vision above.

### Discussion regarding CCRD

The CCRD Use Case is the list of the most important (critical, core, risky, difficulty) Functional/Non-functional requirements, and as per our project milestones, must be implemented into the Prototype. As our project fundamentally is very atomic (i.e. it either works or it doesn’t), we’ve had to include all but a single Use Case (Attempt To Run UAS) into our Prototype to mitigate the risk of implementation issues later on. This means our CCRD Use Case includes 7 of the 11 requirements of the Prototype (As outlined in Project Vision), and as stated above includes all but 1 of our above outlined use cases.

# Architecture Proposal

## Purpose

This document describes the philosophy, decisions, constraints, justifications, significant elements, and any other overarching aspects of the system that shape the design and implementation.

### Architectural Goals and Philosophy

The most important goal of this project is increasing the reliability of a User Application Service; hence all the high priority non-functional requirements link directly to this and it’s also the primary architectural design goal. By directly designing for reliability we incorporate it foundationally into our final product; part of this reliability focused design is a large amount of time initially invested into accurately and exhaustively planning out the project to meet all the functional and non-functional requirements.

An underlying requirement of reliability at the code level is rigorous full suite testing and a focus of strong adherence to code quality/style guidelines. This reduces errors, as well as improves maintainability.

Key to the implementation of reliability is usability, therefore there is also a focus on the design of the usability of the library. To reinforce usability for the product, there will also be complete documentation available to ease integration.

The final library needs to maintain functionality in a system with up to a minority of its nodes failed, and will be put into potentially hostile environments in terms up frequently failing nodes.

### Assumptions and Dependencies

Assumptions:

* Market need for consensus library, specifically in .NET
* Performance and latency overhead of consensus is manageable without negatively impacting customer experience
* Requirement for security and the impact of that overhead is acceptable
* The limitation of compatibility in cross-platform implementation for mobile is limited to Xamarin is acceptable
* Dynamic cluster membership, including increase and decreases cluster size/scalability is an important feature to the developers
* Designing this library as free and open source software will not detrimentally inhibit company adoption and that auditability is important
* That developers would utilise the debug logging features of the library to diagnose their issues
* That developers would report back any bugs or issues with library back, so they may be resolved

Dependencies:

* Developer implementing the programming required to read/write User Application Service state information into the consensus log
* Developer is able to start a User Application Service off of solely the information contained within the consensus log
* Developer implementing or having load balancing logic in any User Application Client accessing the active User Application Service. This may simply include failover at the IP level between the Cluster of Application Servers.
* Developer will either manually specify node networking addresses or enable a lobby system in their own User Application Service to supply them as required to the library for the starting of the cluster

### Architecturally Significant Requirements

* The system must be able to communicate over a network
* The system must be able to maintain consensus between distributed network nodes
* The system must be able to maintain a consistent replicated log
* The system must be able to survive failures up to a minority of it’s nodes
* The system must be as easy as possible to implement into existing projects
* The system must be as reliable as possible

### Decisions, Constraints, and Justifications

|  |  |
| --- | --- |
| **Decision** | **Justification** |
| C# language using .NET framework | C# is the [second most popular language of 2017](https://insights.stackoverflow.com/survey/2017#most-popular-technologies), so using it will make our library available to a wide range of developers |
| C# over Java | The more mature library integration framework of C# ([NuGet](https://www.nuget.org/packages/TeamDecided.RaftConsensus/)) over Java outweighs the 5 percentage points of difference in their popularity |
| .NET Standard | .NET Standard is a subset of functions in the .NET framework which is. Although this makes development more difficult due to the reduction of prebuilt libraries |
| Bitbucket | Developer familiarity and the ability to have repos private during development |
| Full suite unit testing | As reliability is the most important functional requirement, we want to ensure not only that the code is working as intended, but also that changes to the code impact functionality |
| Style guide | Part of releasing open source code while easing development and maintenance of it by disparate developers is ensuring strict adherence to coding standards |
| Code review | With reliability such an important non-functional requirement, systematic independent party examination of code is put in place to find bugs as early as possible, as well as maintain adherence to style guide. |
| Documentation | To enhance usability, thorough clearly and consistent documentation |
| Implementing own network library | The existing functionality did not exist in an available library, or existing libraries were excessively bloated. With networking foundation to the node communication, controlling it was a practical decision. |
| Test driven development | As we’ve focused on exhaustive design for reliability reasons, TDD is a complementary fit due to its ability to ensure that all of the designed requirements are implemented |
| Visual Studio IDE | Industry standard .NET IDE, developer familiarity, ease of unit testing |
| Security | Always-on security was decided due to the nodes being designed to cluster across the public internet, as well as avoiding common issue of leakage or exploits such as the recent [etcd](http://www.zdnet.com/article/thousands-of-etcd-server-installs-are-leaking-credentials/) and [memcached](http://www.zdnet.com/article/memcached-ddos-the-biggest-baddest-denial-of-service-attacker-yet/). |

|  |  |
| --- | --- |
| **Constraint** | **Justification** |
| Consistent public API | Maintain ease of implementation for developers, regardless of underlying implementation changes |
| Minimalistic approach | When deciding on additional features or functionality, careful consideration must be taken to ensure a minimalist design is adhered to such as that the implementation of the software maintains being as simple as possible. This is due to reliability reasons, by aiming to avoid potential issues caused during implementation by over complicated or extensive options for developers. |
| Usability first approach | When deciding on approaches which the developers interacts with (such as the API), the most important constraint is usability and must be considered over unessential functionality. This usability first approach increases reliability, which has been justified multiple times above. |
| UDP | Although the guaranteed ordering and acknowledgment of packets in TCP would be ideal for a consensus algorithm, the additional round trip times required for this increase latency overhead unreason ability, and as the consensus algorithm takes cases of consistency and packet loss, UDP was chosen as the network protocol so we did not need to incur this overhead. |
| Universally standard data structure for distributed log | A key-value structure was chosen instead of Raft’s typical List format due to fast retrieval speeds. This key-value store is as implemented generically in C#, so the developers may chose their own Key and Value data types. On top of this, the key-value approach is what other software’s similar software in the industry adopts such as [Memcached](https://memcached.org/). |
| Task/callback style API | When attempting to join cluster or append entries, when you call the methods to do so, they’ll return a Task which you wait on/get results from later in your code. This asynchronous design allows for developers to produce more performant services, and not make them wait for network/consensus tasks to complete. |

## Architectural Mechanisms

### Architectural Mechanism 1 - Distributed Consistent Log

This is the component used by the User Application Service (UAS) to commit their running service’s data into a distributed log amongst the consensus nodes. This is the foundational feature which allows other UASs to start up in the event of a running UAS failure.

### Architectural Mechanism 2 - Fault Tolerance

This is the features which allows an increase in availability of a given service, it does this though enabling the failing over of a User Application Service to another available node in the cluster.

### Architectural Mechanism 3 - Network Communication

This is the functionality which allows the distributed consensus nodes to communicate with each other. It will based on the “fire-and-forget”/”connectionless” UDP protocol to reduce latency, while leaving the overhead of handling packet loss to the consensus algorithm.

### Architectural Mechanism 4 - Security

This feature provides network security through message encryption and message authentication. The security of the system is based on zero knowledge password proofs (conducted in a two way challenge/response mechanism) which are conducted during key exchange phase, and before further communication, to create a secure channel.

### Architectural Mechanism 5 - API Based Integration


The User Application Server (UAS) communicates with it’s consensus node through the use of a .NET class library. This single interface focused on usability is how the UAS communicates to the consensus algorithm.

### Architectural Mechanism 6 - High Quality Code

There will be a dedicated and focused effort on ensuring the highest possible quality of code as part of this project. As this code is to be ideally used in ensuring UAS high availability, it’s focus on quality must be paramount.

## Layers or Architectural Framework

From the below diagram, it’s shown where each Architectural Mechanism exists in the design. These architectural mechanisms in the diagram are numbered to reflect the assigned numbers previously in Architectural Mechanisms above.



#### Where each NFRs is addressed in the architectural framework

|  |  |
| --- | --- |
| **NFR** | **Related Architectural Framework Mechanism** |
| Reliability | Fault tolerance |
| Usability | API Integration |
| Documentation | API Integration, however handled externally to the system |
| Quality | High Quality Code |
| Performance | N/A, this is handled at the algorithm and code level |
| Compatibility | N/A, this is handled by choice of code language |
| Availability | Networking |
| Scalability | Distributed Consistent Log, handled in consensus algorithm |
| Security | Networking |
| Privacy | Networking |
| Testability | High Quality Code |
| Extendability | High Quality Code |
| Auditability | High Quality Code |
| Troubleshooting | High Quality Code |

## Architectural Views

### Use case view

Please see Use Case Diagram


### Logical view

Please see Domain Model


### Physical view

The consensus library will be integrated into the User Application Service and will be used to logically tie multiple UASs together into a Cluster of Application Services (CAS).

In the example case of a distributed network where UASs are offloaded from centralised company servers onto UACs there is only a logical difference between UAC and UAS, not physical.



In the example case of dedicated linked servers which provide services for clients, there are multiple distinct servers which run the UASs forming a Cluster of Application Services (CAS). The User Application Clients communicate with the CAS through simple IP failover style.



# Risk List

## Generic Project Risk List

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Current Status** | **Risk**  **Impact** | **Prob. of occurrence** | **Risk Map** | **Risk Description** | **Project Impact** | **Risk Area** | **Symptoms** | **Triggers** | **Risk Response Strategy** | **Response Strategy** | **Contingency Plan** |
| 1 | **Closed** | **Medium** | **Low** | **Green** | Scope is poorly defined | Time required to complete may overflow available time | Schedule  Project resources | Poor requirements | Requirements found not make viable project | Avoidance then contingency | Through initial requirement assessments | Redesign appropriate parts of project |
| 2 | **Open** | **Medium** | **Medium** | **Yellow** | Scope creep inflates scope | Time required to complete may overflow available time | Schedule  Project resources | Poor requirements | Member proposes scope increase | Avoidance then contingency | Through initial requirement assessments | Scope changes must be agreed on by all members |
| 3 | **Open** | **Medium** | **High** | **Red** | Estimates for milestones are inaccurate | Time required to complete may overflow available time | Schedule  Project resources | Estimated to fail to meet project deadline | Failure to meet project milestone | Avoidance then  contingency | Iterative review on expectations to increase accuracy | Overtime or reassessing target milestones |
| 5 | **Closed** | **Medium** | **Low** | **Green** | Finish project too early | Poor allocation of estimations, Project lacks “Substantial challenge” requirement | Schedule  Project resources | Not enough work to do in project | Plan shows project will finish early | Contingency | N/A | Add additional features |
| 6 | **Closed** | **High** | **Low** | **Yellow** | Team member conflict | Failure to complete project milestones or non-productive team member misses milestones | Schedule  Project resources | Poor team member interpersonal skills | Team member officially complains | Avoidance then  contingency | Ensure initial healthy team dynamic | Mediation, Team Charter resolution mechanisms |
| 7 | **Closed** | **Medium** | **Low** | **Green** | Poor team dynamics | Disagreements lead to loss of productive work on project | Schedule  Project resources | Poor team member interpersonal skills | Team member officially complains | Avoidance then contingency | Ensure initial healthy team dynamic | Mediation |
| 8 | **Open** | **High** | **Low** | **Yellow** | Member is unavailable | Project work may overload remaining member, milestones required to be redesigned | Schedule  Project resources | Team member expects to be unavailable | Team member is unavailable | Contingency | N/A | Member catch up or reassess milestones |
| 9 | **Open** | **High** | **Low** | **Yellow** | Member is lost | All project work will burden remaining member | Schedule  Project resources | Team member expects to be lost | Team member is lost | Contingency | N/A | Reassess requirements and milestones |
| 10 | **Closed** | **Medium** | **Low** | **Green** | Architecture is not fit for purpose | Extra time required to re-architect the project | Feasibility  Schedule  Project resources | Extra design required during implementation phase | Recurring ad hoc resign during implementation | Avoidance then contingency | Through initial design | Redesign project |
| 11 | **Closed** | **Low** | **Low** | **Green** | Technology components aren't scalable | Final product may have limited use cases by users | Feasibility  Schedule  Project resources | Overhead of algorithm expected to limit number of nodes | Overhead of algorithm limiting number of nodes | Avoidance then acceptance | Through initial design | Reassess requirements |
| 12 | **Closed** | **High** | **Low** | **Yellow** | Technology components have security vulnerabilities | Time taken to fix issues may extend project milestones | Feasibility  Security  Schedule  Project resources | Security vulnerability suspected | Security vulnerability confirmed | Avoidance then contingency | Through initial design | Resolve security issues |
| 13 | **Closed** | **High** | **Low** | **Yellow** | Base technology not mature | Extra time required to re-architect the project | Feasibility  Schedule  Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Through initial design basing on known suspected tech | Redesign will alternative technology |
| 14 | **Open** | **High** | **Medium** | **Red** | Code quality issues | Project not fit for release at final milestone, extra time required to resolve issues | Schedule  Reliability  Project resources | Code quality semi regularly fails checks | Code quality regularly failing checks | Avoidance then contingency | Through initial thorough design and test-driven development | Perform additional quality checks |
| 15 | **Closed** | **Low** | **Medium** | **Green** | User acceptance failure | No uptake by community of final product | N/A | Initial user interest is low | User interest is low | Acceptance | N/A | N/A |
| 16 | **Open** | **Low** | **Low** | **Green** | Users have inaccurate expectations | No uptake by community of final product | N/A | Initial user interest is low | User interest is low | Acceptance | N/A | N/A |

## Project Specific Risk List

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Current Status** | **Risk Impact** | **Prob. of occurrence** | **Risk Map** | **Risk Description** | **Project Impact** | **Risk Area** | **Symptoms** | **Triggers** | **Risk Response Strategy** | **Response Strategy** | **Contingency Plan** |
| 1 | **Closed** | **Hign** | **Low** | **Yellow** | Bug found in consensus algorithm | Additional time required to resolve | Schedule Project resources | Bug suspected in algorithm, algorithm is unproven | Bug found in consensus algorithm | Avoidance | Basing on proven consensus algorithm | Redesign, implementing different consensus algorithm |
| 2 | **Closed** | **High** | **Low** | **Yellow** | Project isn’t feasible in general | Fatal impact to project | Project | Not finding any successful implementation | Confirming project is theoretical or no successful implementation exist | Avoidance | Confirmed another implementation of library successful and project is practically possible | Shutdown project |
| 3 | **Open** | **High** | **Medium** | **Red** | Poor software quality | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Focus on code quality (unit testing, TDD, code review, pair programming) | Perform additional quality checks |
| 4 | **Closed** | **High** | **High** | **Red** | Networking library issues | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Through initial thorough design and TCD and focus on code quality | Redesign networking library |
| 5 | **Closed** | **High** | **High** | **Red** | Security too complex | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Early completion in project, code designed to support later addition if required | Resign network security |
| 6 | **Closed** | **High** | **Medium** | **Red** | Prototype failure | Additional time required to resolve | Schedule Project resources | Estimated to fail to meet project deadline | Failure to meet project milestone | Avoidance then contingency | Initial design, accurate time estimation of milestones, TCD | Overtime or reassessing target milestones |
| 7 | **Closed** | **High** | **Low** | **Yellow** | Tech stack not compatible | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance | TCD | Redesign required components |
| 8 | **Closed** | **Low** | **Low** | **Green** | Logging library of project too hard to implement | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Prototype completed to confirm difficult of usage | Additional time required to implement or deciding on alternative library |
| 9 | **Closed** | **Medium** | **Low** | **Green** | Project library is too difficult to implement | Additional time required to improve usability | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance | Focussing design of library interface on usability | Redesign project to focus on usability |
| 10 | **Closed** | **Medium** | **Medium** | **Yellow** | Software introduces unreasonable additional surface area for failure | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance | Focusing on code quality and minimal design | Perform additional quality checks |
| 11 | **Closed** | **Medium** | **Low** | **Green** | Consensus algorithm add unreasonable overhead for timely response | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Mitigation | Basing design on algorithm with provable consensus speed | Redesign required components |
| 12 | **Open** | **Extra High** | **Extra**  **High** | **Extra**  **Red** | Multithreading introduces high level of difficult in troubleshooting | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Team members sufficiently skilled at debugging at this level | Additional time required to resolve issues |
| 13 | **Closed** | **High** | **Medium** | **Red** | Network level security issues related to usage of UDP | Additional time required to resolve | Schedule Project resources | Projection of issues during implementation | Issues during implementation | Avoidance then contingency | Designing to avoid UDP reflection issues | Additional time required to resolve issues |

# Master Test Plan

## Testing Strategy

### Test Driven Development (TDD)

Test driven development will be utilised in this project; this methodology focuses on testing the design specifications is accurately implemented in the code, rather than testing just the implementation of code itself. If all of these test are written and pass, then it can reliability be confirmed that the code is accurate to the specification, no more no less.

### Unit testing (UT)

These tests are directly related to the use of TDD and confirm that code is meeting the requirements of each unit’s functionality. Unit testing is the set of atomic tests on the implementation of each object’s public contract to ensure they meet requirements. If all of these tests are written and pass, then it can be reliably be confirmed that each unit of code is correctly performing it’s functionality.

### Integration Testing (IT)

These tests are directly related to the use of TDD and confirm that code is meeting the requirements of the design’s use cases. These IT are simply groups of UTs which form together to make a use case. If all of these tests are written and pass, then it can be reliably confirmed that the code is performing all the use cases to specification.

### Code review (CR)

During development, strict adherence to coding guidelines greatly improve maintainability with a flow on effect of code reliability. To perform code review, a developer writes or makes changes to the code base, and then a separate developer reviews and audits line-by-line those changes, ensuring quality and implementation ideas match design. This reduces, and ideally removes, obvious logic errors, code smells, improper implementation and other various code issues.

### Prototype (PT)

The prototype will include a minimal functional feature set of the library which can be used to confirm successful implementation of the consensus algorithm. This prototype will also be confirmed by the TDD life cycle.

### Demo (DM)

The demo is the full implementation of all code library features. It is continual development of the prototype. This demo can be used to show correct executing behaviour in a production environment. The demo will pull it’s consensus library code through [NuGet](https://www.nuget.org/packages/TeamDecided.RaftConsensus/), and be developed separately from the code library to simulate real world production usage.

### Developer Evidence (DE)

Some functionality is not so black/white where it can be confirmed through software tests, for this we have the professional work of developers confirming functionality. For example, minimal resource usage cannot be unit tested, however a developer can give their professional results confirming the matter.

## Tests to be Conducted

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID** | **Feature/functionality** | **Testing environment** | **Acceptance criteria** | **Role** | **Planned Stage** |
| 1 | Can read/write to debug log | Dev. Evidence | Evidence of prototype completing action | Joshua | Prototype |
| 2 | Can read/write to distributed log | Prototype | Evidence of prototype completing action | Sean | Prototype |
| 3 | Can send and receive messages from other nodes | Prototype | Test 2 has pass result | Joshua | Prototype |
| 4 | Can communicate using encrypted messages | Dev. Evidence | Reasonable developer evidence provided | Sean | Prototype |
| 5 | Node authenticates using zero knowledge password proof | Dev. Evidence | Reasonable developer evidence provided | Joshua | Prototype |
| 6 | Does library call UAS Start/Stop | Prototype | Evidence of prototype completing action | Sean | Prototype |
| 7 | Can hold successful election | Prototype | Evidence of prototype completing action | Joshua | Prototype |
| 8 | Bring node log up to date | Prototype | Evidence of prototype completing action | Sean | Prototype |
| 9 | Falls to follower when detecting newer leader | Dev. Evidence | Reasonable developer evidence provided | Joshua | Prototype |
| 10 | Can maintain service during node failure/loss | Prototype | Evidence of prototype completing action | Sean | Prototype |
| 11 | Can recover from node failure/loss | Prototype | Evidence of prototype completing action | Joshua | Prototype |
| 12 | Consensus between distributed systems | Dev. Evidence | Test 2 has pass result | Sean | Prototype |
| 13 | Fault tolerant distributed service | Dev. Evidence | Test 2,10, and 11 have pass results | Joshua | Prototype |
| 14 | Security - All comms encrypted | Dev. Evidence | Test 4 and 5 have pass results | Sean | Prototype |
| 15 | Privacy - Joining securely to cluster | Dev. Evidence | Test 14 has pass results | Joshua | Prototype |
| 16 | Cross Platform - Dev. language | Dev. Evidence | Reasonable developer evidence provided | Sean | Prototype |
| 17 | Mitigate project abandonment | Dev. Evidence | Reasonable developer evidence provided | Joshua | Prototype |
| 18 | Compatibility - Dev. language popularity | Dev. Evidence | Reasonable developer evidence provided | Sean | Prototype |
| 19 | Troubleshooting - Logging | Dev. Evidence | Reasonable developer evidence provided | Joshua | Prototype |
| 20 | Reliability | Dev. Evidence | Test 13 has pass result | Sean | Prototype |
| 21 | Minimal overhead/impact to service performance | Dev. Evidence | Reasonable developer evidence provided | Joshua | Prototype |
| 22 | Usability - Minimalistic public interface | Dev. Evidence | Reasonable developer evidence provided | Sean | Prototype |
| 23 | Availability - Can run locally and over internet | Dev. Evidence | Reasonable developer evidence provided | Joshua | Prototype |
| 24 | Confirm library is one-click integratable from [NuGet](https://www.nuget.org/packages/TeamDecided.RaftConsensus/) | Dev. Evidence | Reasonable developer evidence provided | Sean | Prototype |
| 25 | Full project code review | Dev. Evidence | Reasonable developer evidence provided | Joshua | Version 1.0 |
| 26 | Redesigned unit testing suite for extended verification of existing functionality | Dev. Evidence | Reasonable developer evidence provided | Sean | Version 1.0 |
| 27 | Cluster can grow upon new node | Demo | Evidence of demo completing action | Joshua | Version 1.0 |
| 28 | Cluster can shrink upon losing node | Demo | Evidence of demo completing action | Sean | Version 1.0 |
| 29 | UAS can attempt to change leader of cluster | Demo | Evidence of demo completing action | Joshua | Version 1.0 |
| 30 | Persistent Log implementation  (“Log compaction”) | Demo | Evidence of demo completing action | Sean | Version 1.0 |
| 31 | **(Optional feature)** Support for upgrade path | Demo | Evidence of demo completing action | Joshua | Version 1.0 |
| 32 | **(Optional feature)** Completed performance analysis/optimization of code | Dev. Evidence | Reasonable developer evidence provided | Sean | Version 1.0 |
| 33 | Quality - Full code coverage unit testing | Dev. Evidence | Reasonable developer evidence provided | Joshua | Final |
| 34 | Documentation - Examples/XML comments | Dev. Evidence | Reasonable developer evidence provided | Sean | Final |
| 35 | Testability - Open sourcing unit tests | Dev. Evidence | Reasonable developer evidence provided | Joshua | Final |
| 36 | Extendability - Open sourcing code | Dev. Evidence | Reasonable developer evidence provided | Sean | Final |
| 37 | Auditability - Open source and logging | Dev. Evidence | Reasonable developer evidence provided | Joshua | Final |
| 38 | Code library available through [NuGet](https://www.nuget.org/packages/TeamDecided.RaftConsensus/) | Dev. Evidence | Reasonable developer evidence provided | Sean | Final |

# Test Results

## Test 1 - Can Read/Write to Debug Log

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | Reading Log | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | The library writes out to a log file for each of its noteworthy operations, it also allows multiple log levels and the logs show a clear description of what is going on within the library | | | | |
| **Pre-Conditions:** | | At least 1 node has been instantiated | | | | |
| **Post-Conditions:** | | Logs have been created and is readable by a developer | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Adds the required lines for testing, specifying log level | | Code is available, understandable, and compiles | N/A |  | Pass |
| 2 | Runs at least 1 node | | Node starts up and starts writing to log | N/A |  | Pass |
| 3 | Confirms debug file created, and shows clear description of what is going on | | Log is created and contains information relating to state | Show debug available to UAS, and debug file | 1.1, 1.2 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 1.1 |  |
| 1.2 |  |

## Test 2 - Can Read/Write to Distributed Log

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | Append Entry | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | Active UAS receives append entry message and writes data to distributed log | | | | |
| **Pre-Conditions:** | | The current node should be running a UAS | | | | |
| **Post-Conditions:** | | An entry is entered into the distributed log | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Start cluster | | Cluster starts up | N/A |  | Pass |
| 2 | Append entry to cluster | | Can enter data into Leader | N/A |  | Pass |
| 3 | Verify it appears in another nodes log | | Entry is available in log | Image of data propagated successfully across nodes, showing reading capability | 2.1 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 2.1 |  |

## Test 3 - Can Send and Receive Messages from Other Nodes

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | All use cases involving sending messages | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | Verifying network connectivity, from confirming Test 2 has a successful result we can confirm that messages are being sent across the network between nodes | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | | Test 2 has been run | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Confirm Test 2 is a pass | | Pass | N/A |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |

## Test 4 - Can Communicate Using Encrypted Messages

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | All use cases involving sending messages | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Verify that the data is encrypted when selecting to use encryption for the network communication, and unencrypted otherwise | | | | |
| **Pre-Conditions:** | | A cluster started, sending messages between each other | | | | |
| **Post-Conditions:** | | Cluster has sent messages | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Run the cluster and commit an entry with encryption disabled | | Entries commit | N/A |  | Pass |
| 2 | Use packet analysis software to view the body of the message at the network layer | | Can see plain text data | Image of plain text data | 4.1 | Pass |
| 3 | Run the cluster and commit an entry with encryption enabled | | Entries commit | N/A |  | Pass |
| 4 | Use packet analysis software to view the body of the message at the network layer | | Can see plain text data is encrypted | Image of encrypted data | 4.2 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 4.1 |  |
| 4.2 |  |

## Test 5 - Node authenticates using zero knowledge password proof

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | Join Cluster | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Developer displaying sequence diagram of encryption handshake, and showing in code where this is implemented. | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer showing in code where the zero knowledge proof challenge response code is written | | Code displays extract where zero knowledge proof is conducted | Viewing code extract | 5.1 | Pass |
| 2 | Developer showing sequence diagram for handshake, showing challenges/response | | Sequence diagram shows handshake and encryption protocol | Viewing sequence diagram | 5.2 |  |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 5.1 |  |
| 5.2 |  |

## Test 6 - Does Library Call UAS Start/Stop

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | Start UAS/Stop UAS | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | Showing UAS starting/stopping when becoming leader of the cluster | | | | |
| **Pre-Conditions:** | | Have a running cluster | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Become the leader | | Node becomes leader | N/A |  | Pass |
| 2 | Show UAS starts | | Textboxes become able to write in  UAS becomes “Active” | Show UAS starts on Node1, textbox’s are able to be written into, and “Active” is shown. This shows the Start UAS event was raised when gained leadership | 6.1 | Pass |
| 3 | Lose leadership | | Leadership lost | N/A |  | Pass |
| 4 | Show UAS stops | | Textboxes on old leader become unavailable  UAS stops being “Active” | Node1 loses it’s UAS, so it’s textbox’s become unavailable, state is no longer “Active” | 6.2 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 6.1 |  |
| 6.2 |  |

## 

## Test 7 - Can Hold Successful Election

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of verifying underlying code functionality | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | This is a test on the underlying code functionality of the library, and its ability to hold successful elections. The winner of these elections becomes leader, and is able to resume running the UAS. | | | | |
| **Pre-Conditions:** | | Cluster has started, no leader yet | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Node times out and requests to be leader | | Node becomes candidate | Node debug log showing candidate mode and getting votes | 7.1 | Pass |
| 2 | Node receives successful votes back from other nodes and becomes leader, starts UAS | | Node gets elected | Node debug log changing to leader | 7.2 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 7.1 |  |
| 7.2 |  |

## Test 8 - Bring Node Log Up to Date

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | Receive Notice of Entry Commit | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | When a node restarts after a crash, the leader will bring it up to date with the rest of the cluster | | | | |
| **Pre-Conditions:** | | Cluster available, entries have been committed, one node has crashed | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Node starts back up, becomes follower in cluster | | Starts up with UAS not Active | Restated node has no entries while the rest of the cluster has entries | 8.1 | Pass |
| 2 | Node gets it’s log rebuilt by the leader | | Displays the log entries | Node new up to date with leader again | 8.2 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 8.1 |  |
| 8.2 |  |

## Test 9 - Falls to Follower When Detecting Newer Leader

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Fault tolerant distributed service” functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Developer displaying that a node in leader would fall to follower if receives message from a leader with a newer term | | | | |
| **Pre-Conditions:** | | Cluster started, node is leader, node’s network connection to the rest of the nodes is broken, the rest of the cluster detects this and moves on electing a new leader, the old leader’s network connection resumes | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developers shows code extract which is run during this situation | | Code shows that leader would fall to follower when detecting newer leader | Code showing that leader would fall to follower when detecting newer leader | 9.1 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 9.1 |  |

## Test 10 - Can Maintain Service During Node Failure/Loss

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Fault tolerant distributed service” functional requirement | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | Prototype shows that after a **follower** node is lost, can still commit entries | | | | |
| **Pre-Conditions:** | | Cluster exists, entries in the log, follower node is stopped | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Leader append new entry to the log | | Can see entry is propagated out and committed by remaining follower, commit occurs and shows in log | Image of stopped follower, image of new follower having commit the entry for the leader |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 10.1 |  |

## Test 11 - Can Recover from Node Failure/Loss

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Fault tolerant distributed service” functional requirement | | | | |
| **Test Type** | | Prototype | | | | |
| **Test Description** | | Prototype shows that after a **leader** node is lost, new leader is found and can still commit entries | | | | |
| **Pre-Conditions:** | | Cluster exists, entries in the log | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Disable leader | | Leader stops UAS and is disabled, can see new leader has been elected | Show old leader turned off, show new leader that is elected | 11.1 | Pass |
| 2 | Commit entries into new leader | | New leader can commit entries | Can see new entries are committed by leader | 11.2 |  |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 11.1 |  |
| 11.2 |  |

## Test 12 - Consensus Between Distributed Systems

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Fault tolerant distributed service” functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | From confirming Test 2 has a successful result we can also confirm that nodes are able to reach consensus between themselves and show entries in a log | | | | |
| **Pre-Conditions:** | | Test 2 has been run | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Confirm Test 2 is a pass | | Pass | N/A |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |

## Test 13 - Fault Tolerant Distributed Service

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Fault tolerant distributed service” functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | From confirming Test 2, Test 10 and Test 11 have successful results we can also confirm that nodes are able maintain a fault tolerant distributed service | | | | |
| **Pre-Conditions:** | | Test 2 has been run, Test 10 has been run, Test 11 has been run | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Confirm Test 2 is a pass | | Pass | N/A |  | Pass |
| 2 | Confirm Test 10 is a pass | | Pass | N/A |  | Pass |
| 3 | Confirm Test 11 is a pass | | Pass | N/A |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |

## Test 14 - Security - All comms encrypted

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Security” non-functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | From confirming Test 4 and Test 5 have successful results we can also confirm that nodes can communicate security | | | | |
| **Pre-Conditions:** | | Test 4 has been run, Test 5 has been run | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Confirm Test 4 is a pass | | Pass | N/A |  | Pass |
| 2 | Confirm Test 5 is a pass | | Pass | N/A |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |

## Test 15 - Privacy - Joining Securely to Cluster

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Privacy” non-functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | From confirming Test 14 has successful results we can also confirm that nodes can communicate with privacy, as they can security join a cluster. | | | | |
| **Pre-Conditions:** | | Test 14 has been run | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Confirm Test 14 is a pass | | Pass | N/A |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |

## Test 16 - Cross Platform - Dev. language

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Cross Platform” Functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Shows that chosen language to implement code in is executable cross platform (Windows, Linux, Mobile, etc.) | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Show that code is written in .NET Standard | | Code is shown to be written in .NET Standard | Image of properties of Raft Consensus Project which shows targeting .NET Standard framework | 16.1 | Pass |
| 2 | Show that .NET Standard is cross platform | | .NET standard is shown to be cross platform | Image of website showing .NET standard is cross platform | 16.2 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 16.1 |  |
| 16.2 |  |

### 

## Test 17 - Mitigate project abandonment

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Mitigate project abandonment” Functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Developer shows that code is open source, and allows for profit | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer shows project is open source | | Developer can show online version control repo with Bitbucket, however it’s still marked as private until the Final. | Image of repo on Bitbucket | 17.1 | Pass |
| 2 | Developer shows code library license is “Apache 2.0” | | Library license is “Apache 2.0” | Library license being in repo is “Apache 2.0” | 17.2 | Pass |
| 3 | Developer show license “Apache 2.0” allows for profit | | License “Apache 2.0” shown to allow profit | Snip of “” allowing profit | 17.3 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 17.1 |  |
| 17.2 |  |
| 17.3 |  |

## Test 18 - Compatibility - Dev. language popularity

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Compatibility” Functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Developer shows that language code is written is is a popular **application** language. | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer shows proof that language is high up on the list of the most popular languages | | Language is shown to be popular | Image showing the language is popular | 18.1 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 18.1 |  |

## Test 19 - Troubleshooting - Logging

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | Reading Log - The developer’s use case | | | | | |
| **Test Type** | | Developer Evidence | | | | | |
| **Test Description** | | This test shows that the running program outputs helpful logs for the developer. It shows multiple possible log levels, and the log produced is reasonably verbose as described by level | | | | | |
| **Pre-Conditions:** | |  | | | | | |
| **Post-Conditions:** | |  | | | | | |
| **Results** | | Pass | | | | | |
| **Step.** | **Step Description** | | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer shows that there are multiple log levels possible | | | Multiple log levels available | Image of log levels from prototype | 19.1 | Pass |
| 2 | Developer shows that a “Info” log level doesn’t show unnecessary messages | | | Log is simple to read, does not show messages, just state changes | Snip of prototype showing a log which only shows messages about state | 19.2 | Pass |
| 3 | Developer shows that a “debug” log level provides additional information for debugging issues | | | Log is quiet more verbose, showing messages being sent back and forth | Snip of prototype showing a log which has info about messages being sent/received | 19.3 | Pass |
| 4 | Developer shows that a “Trace” log level provides even more additional information for debugging issues, allowing them to trace the execution | | | Log is very verbose, showing messages being sent back and forth, also showing inter-method tracing log entries | Snip of prototype showing a log which has info about messages being sent/received and inter-method tracing log entries | 19.4 | Pass |
| **Evidence ID** | | | **Evidence** | | | | |
| 19.1 | | |  | 19.2 |  | | |
| 19.3 | | |  | 19.4 |  | | |

## Test 20 - Reliability

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Reliability” functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | From confirming Test 13 is pass, can confirm that the system is a fault tolerant system which enables higher reliability/available of a service during failure scenarios | | | | |
| **Pre-Conditions:** | | Test 13 has been run | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Confirm Test 13 is a pass | | Pass | N/A |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |

## Test 21 - Minimal overhead/impact to service performance

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Minimal overhead/impact to service performance” functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | During distributed consensus, the network is always going to be the slowest point. This part of the communication takes 10s of milliseconds, or more, per entry. This test shows that consensus algorithm implemented is as efficient with it’s message as other implementations. | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer can show evidence that algorithm is as efficient as competing consensus algorithms | | The Raft consensus algorithm Paper is able to provide this evidence | An image of where in the Raft Paper this is stated | 21.1 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 21.1 | Excerpt from [Raft Paper](https://raft.github.io/raft.pdf) |

## Test 22 - Usability - Minimalistic public interface

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Usability” non-functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | The public interface to the raft algorithm should hide all complexity and allow the lowest possible barrier for entry for develops to implement it into their program | | | | |
| **Pre-Conditions:** | |  | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer can show that the list of methods available to the user is as few as possible to still be able to conduct consensus | | Developer is able to show an image displaying this property | Image of the class diagram which shows the methods which are available to the developer | 22.1 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 22.1 |  |

## Test 23 - Availability - Can run locally and over internet

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of project “Availability” non-functional requirement | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | Test shows that the algorithm is able to provide it’s increase in availability to a service over an Internet connection | | | | |
| **Pre-Conditions:** | | Ports are forwarded in NAT tables on both sides, firewalls allow packets through on both sides | | | | |
| **Post-Conditions:** | |  | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Forward ports through NAT tables on both sides, forward packets through firewalls on both sides | | Ports are added to NAT table, packets are allowed through firewall on each side | N/A |  | Pass |
| 2 | Prototype is able to run across the internet | | Can show prototype able to communicate between nodes across the internet, and commit entries | Image of prototype running across the internet, and able to commit entries. Remote Desktop software is used to show evidence of other side of connection. |  | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 23.2 |  |

## Test 24 - Confirm library is one-click integratable from Nuget

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Use Case** | | N/A - Part of Project Vision - Usability (non-functional requirements) | | | | |
| **Test Type** | | Developer Evidence | | | | |
| **Test Description** | | This test shows that the code is readily available for developers to pull down from Nuget, an open source .NET package manager backed by Microsoft. | | | | |
| **Pre-Conditions:** | | Library is pushed up to Nuget and is made available for download | | | | |
| **Post-Conditions:** | |  | | | | |
| **Notes:** | | [NuGet Package TeamDecided.RaftConsensus](https://www.nuget.org/packages/TeamDecided.RaftConsensus/) | | | | |
| **Results** | | Pass | | | | |
| **Step.** | **Step Description** | | **Expected Result** | **Evidence Description** | **Evidence ID(s)** | **Result** |
| 1 | Developer Package shown on NuGet site ready for download | | Can see the library available for download on the Nuget site | Image of the Nuget site showing the library available | 24.1 | Pass |

|  |  |
| --- | --- |
| **Evidence ID** | **Evidence** |
| 24.1 |  |